STONEGATE VILLAGE CONDOMINIUM ASSOCIATION

MINUTES OF MEETING

SEPTEMBER 7, 2021

Adequate notice of meeting given via alert

Roll Call:  Tania Cruz, Mary Soccio, Patty Coppla, Steve Fetics, Michael Issler

Management – Julie Palma & Joanne Carlucci

Minutes of August 16, 2021 – Mary Soccio makes motion to approve with grammatical changes and input from Steve Fetics and Tania Cruz, Steve Fetics seconds, all agree.

Amendments Pending – Gave to Tom Martin for distribution at Annual Meeting.

Light Mounts – Dennis will do siding and then Loftus can do work.

Roof – Timeline – Middle of September, delay due to storm leaks.

Mason Work Completed – Meeting Friday, September 10th to see if all is complete.  Repair to stoop near Bldg 19 seems incomplete.

Need White Iron to complete installation of railings.

Lights by the Pool – Timeline – Week of 15th of September.

Pool – Awaiting cover but will keep clean until then;  officially closed Labor Day.

BTS/WC Fields – Discussion of what to be done first - Bldg 3 by WC Fields - $675.00, will hold till Spring.

BTS – Bids are far too expensive.  Perhaps hire WC Fields as landscaper as well.  Patty Coppla said work near building 3 should be priority, but always wet and muddy.  Need to know what can be done there that will grow.

Complaint from 1907A as to clean up by Mason and the need to rake and mulch.  Board will review and discuss.

Steve Fetics states in review of work order list that we should go back to action list, list pending items and then remove as done.

List Items –

Soffit lamp covers – 1900 building

Street light near mailboxes out – 1900 building

510 Water – Advise she needs a sump pump

600 Building – Louver cover - Valvano

Color for sliding doors brown

Need to do walk through to see violations, 100 building and 900 building.

Fence bid for a wood fence at pool

New Sign for bulk pick up

Annual Meeting – Management will contact firehouse to see if available,— if not zoom

Meeting adjourned at 7:36 p.m.

On September 21, 2021, I sent W.C. Fields proposal for building 3 to clear behind poles, rake, grade, seed and straw and add plants – Approved via email by Tania Cruz, Patty Coppla, Steve Fetics, Mike Issler and Mary Soccio.