STONEGATE VILLAGE CONDOMINIUM ASSOCIATION

MINUTES OF MEETING

JUNE 14, 2022

Prior to this meeting, we had a work session on June 1, 2022 via phone to review a few proposals

Cement Bid – Olivo - Board approved the following:

Step rebuilds – 102, 210, 606, 918, 1919A/B

Repairs – 406 – Repoint stoop/repair crack in walkway, 610/612 – Repair walkway, 1901/1903 – Plaster face and sides, repoint, 1923A/B light repair

Tree Bid – Peterson Tree Proposal accepted to do the following –

Building 4 – Remove Tree

Building 6 – Remove two dead maples

Building 19 – Trim 4 to 6 trees - $2,000.00

Decks which Nick will repair – 112 and 414

Pool Fence – Will revisit in the beginning of next year

Adequate notice of meeting given via alert

6:30 P.M. Via Zoom

Roll Call:  Tania Cruz, Diana Walker, Patty Coppla

Management – Julie Palma & Joanne Carlucci

Open Session

Unit 912 – Angela

Management reviews all that has been accomplished and/or progress of work.

Mason cannot start projects until October.

JCP&L – Did some repair, but awaiting lights repair, underground wiring.

DOT – Did repair on entrance to 183 N.

2 lights needed for stoops in 1900 building.

Power Washing of Tennis Court, whereby once done, dogs will not be allowed.

Complaint regarding the unit owner of 202, needs letter that they are being rude and nasty to other unit owners.  This behavior was witnessed by a ring camera.

Open Session ended

Minutes of May meeting approved.

Concrete – It was noted that after October 31st, 2022, no concrete work should be done.  Hopefully, he can address most issues in October.

Completion of Lights – Three units still need fixtures 302, 916, 510, discussion of lighting near stoops in back of building 19, will look into solar lights.

Handbook – Management will send out when power washing of tennis courts are done.  It should be posted “no pets in tennis courts”.

Work Order list reviewed.

Other –

Pool is looking good and unit owners are enjoying same.

Also, reiterate again as to fencing, no resolvement.

July meeting cancelled.

Meeting adjourned at 8:00 p.m.